| Time (Hours) | Sprint Phase | Key Activities |
| --- | --- | --- |
| DAY 1 (3O min) | Sprint Kick-off & Data Analysis | - Quick data review |
| 1 hr | Sprint Planning | - Set sprint backlog - Assign tasks per group Set milestones |
| 4 hrs | Development Phase 1 (Core Build) | - Group A: Build login, homepage, and product UI - Group B: Build database, connect sample data, start training AI model |
| 3 hrs | Integration & Testing Round 1 | - Integrate frontend with backend API - Connect AI recommendation output to UI |
| DAY 2 (3 hrs) | Development Phase 2 (Refinement) | - Improve UX - Tune model performance - Prepare demo dataset |
| 2 hrs | Testing & QA Sprint | - Functional testing - Model output validation - UI polish & performance fixes |
| 1 hr | Sprint Review & Demo Prep | - Prepare presentation slides - Create demo video or walkthrough - Rehearse pitch |

| Role | Member | Tasks | Group |
| --- | --- | --- | --- |
| Team lead/ Full stack | Alex Njoya | Build data schema, connect to ML outputs | Group 1 |
| UI/UX Designer | Edith Agbo | Build interface, ensure usability, integrate API | Group 1 |
| Project manager/Database Admin. | Victoria Akpokavie | Track tasks, data preprocessing | Group 2 |
| Machine Learning Engineer | Isaac Asante Asare | Train model, build inference API | Group 2 |
| Data scientist | Silas Yakalim | Data preprocessing, feature engineering, testing AI outputs | Group 2 |